# Communicative Interaction Log — Session 12

Date: 2026-04-14

Session ID: 2026-04-14-session-01

Participants: James (한지훈) ↔ Claude (Opus 4.6, 1M context)

Scope: Project status review, CP-3 UI planning, Phase 0 YAML frontmatter infrastructure for Obsidian+UI dual-system atom enrichment

──────────────────────────────────────────────────

## 1. Starting State

Last commit: 2f82d39 (Session 06: Phase B compiler + Phase C CP-1 Aurora v2 UI)

Uncommitted changes: 67 files (+2,900 lines) — Phase C CP-2 UI + fracture terminology refactoring (모순→균열)

Wiki atoms: 296 (Phase A complete since session 05/11)

UI state: CP-1 complete (committed), CP-2 complete (uncommitted, at risk)

Hook warning: wiki/_fractures.md missing Source/Key Takeaways (index file, not article)

Local commits unpushed: 6 (origin/main behind)

──────────────────────────────────────────────────

## 2. Major Decisions

### 2.1 Uncommitted CP-2 work preserved via immediate commit

67 files of CP-2 UI work + fracture refactoring were uncommitted. James approved immediate commit → 2c2f56c (Session 07). This removed the data loss risk.

### 2.2 CP-3 before Phase D (deployment)

James decided: UI improvement (CP-3) takes priority over deployment (Phase D). Reasoning: "one-stop 자기증명 시스템으로서는 fully-satisfied 하지 않은 상태." The UI currently functions as a data viewer, not a self-proving system. CP-3 aims to transform this.

### 2.3 Six-item CP-3 plan agreed

| # | Item | Core change |
| --- | --- | --- |
| 3.1 | Landing 증명화 | Proof metrics first, narrative second |
| 3.2 | Guided Proof Mode | System presents argument; visitor verifies |
| 3.3 | Layer Narrative | Layers as argument steps, not categories |
| 3.4 | Person Proof Path | Per-person cross-layer activity timeline |
| 3.5 | Record No. activation | Dead text → clickable reverse-index links |
| 3.6 | Fracture subtype visualization | F-SC/F-CE/F-MS/F-SE/F-AA visual filters |

### 2.4 Obsidian property/tags integration as CP-3 prerequisite (Phase 0)

James identified that Obsidian's property and tags features (YAML frontmatter, nested tags, Dataview queries) could strengthen atom interconnection for both Obsidian and UI simultaneously. Investigation revealed:

0/297 atoms had YAML frontmatter (all metadata trapped in Cypher blocks)

Dataview plugin already installed but unused

YAML frontmatter creates a single source of truth serving 3 systems: Obsidian (Dataview/Graph/search), UI (Python→JSON→Angular), Neo4j (Cypher block preserved)

### 2.5 YAML schema design — 4 additional fields discovered

Beyond the initially proposed schema, analysis of 297 atoms revealed 4 additional extractable fields:

secondary-layers (32 atoms with cross-layer presence)

source-type (book/recording/regulation/investigation/sop/kakao)

event-date (1,231 date mentions across atoms)

has-verbatim (28 atoms with direct witness quotes)

### 2.6 Language policy: structured bilingual, not full translation

Korean/English mixed atom titles evaluated. Decision: add title-ko/title-en and lang property rather than standardizing all atoms to one language. Reasoning: evidence preservation (Korean originals), international accessibility (English Key Takeaways), and UI i18n switching.

### 2.7 Aliases: 3-type system for Obsidian autocomplete

All 1,763 wikilinks used pipe syntax ([[slug|표시명]]) — Obsidian autocomplete couldn't find atoms by Korean name. Solution: 3 aliases per atom (resultId, Korean short, English short) enabling [[한글 검색]] directly.

──────────────────────────────────────────────────

## 3. Phase Progress

### Phase 0 — Atom Frontmatter Infrastructure (COMPLETED)

| Step | Output | Status |
| --- | --- | --- |
| 0.1 | scripts/add-atom-frontmatter.py (~350 lines) | Done |
| 0.2 | 296 atoms frontmatter applied, 10 spot-checks passed | Done |
| 0.3 | atoms-to-graph-json.py + atoms-to-detail-json.py YAML-first parsing | Done |
| 0.4 | 3 Dataview index pages (persons/layers/fractures) | Done |
| 0.5 | S1~S8 verification, commit aaac6a2 | Done |

Key metrics:

persons extracted: 215/296 (73%)

record-nos extracted: 130/296 (44%)

fracture-type mapped: 207/296 (70%)

has-verbatim: 28/296 (9%)

Source types: book 187, recording 47, regulation 28, investigation 12, sop 12, kakao 5

Bug fix discovered during Phase 0.3: atoms-to-graph-json.py had an infinite BFS loop caused by cycles in CAUSES edges. This was a pre-existing bug (original script also hung). Fixed with depth guard + iteration limit.

──────────────────────────────────────────────────

## 4. Still Pending

### CP-3 (awaiting James approval after Phase 0 review)

CP-3.1 Landing 증명화

CP-3.2 Guided Proof Mode (highest complexity)

CP-3.3 Layer Narrative

CP-3.4 Person Proof Path (now enabled by persons frontmatter field)

CP-3.5 Record No. activation (now enabled by record-nos frontmatter field)

CP-3.6 Fracture subtype visualization (now enabled by fracture-type frontmatter field)

### Phase D (after CP-3)

Pseudonym 3-layer defense

ng build + static hosting

OG metatags + disclaimer

### Operational

git push — 8 local commits unpushed (6 prior + 2 this session)

Obsidian Dataview rendering confirmation (S7 visual check)

──────────────────────────────────────────────────

## 5. Open Methodological Questions

Guided Proof atom selection: CP-3.2 needs 5-7 "strongest fractures" ordered as a narrative argument. Should James curate this list manually, or should the system auto-select by strength=STRONG + fracture-type=F-SC priority?

Person-layer cross table as legal evidence: The _dataview-persons.md cross table shows which individuals appear across 3+ layers. This is mathematical evidence of cross-layer conspiracy. Should this be elevated to a claim atom itself?

──────────────────────────────────────────────────

## 6. Key Files Touched

| File | Description |
| --- | --- |
| scripts/add-atom-frontmatter.py | NEW — 296 atom YAML frontmatter generator |
| scripts/atoms-to-graph-json.py | MODIFIED — YAML-first parsing, new fields, BFS cycle fix |
| scripts/atoms-to-detail-json.py | MODIFIED — YAML-first parsing, new fields |
| wiki/claims/*.md (296 files) | MODIFIED — YAML frontmatter prepended |
| wiki/_dataview-persons.md | NEW — Dataview person index |
| wiki/_dataview-layers.md | NEW — Dataview layer verdict dashboard |
| wiki/_dataview-fractures.md | NEW — Dataview fracture subtype dashboard |
| .claude/hooks/validate-wiki.sh | MODIFIED — expanded skip list |
| ui/src/assets/graph.json | REGENERATED — 296 nodes with new fields |
| ui/src/assets/detail.json | REGENERATED — 293 atoms with new fields |

──────────────────────────────────────────────────

## 7. Token Economics

Session duration: ~90 minutes active work

Estimated tokens: ~100k (heavy file reads: 297 atoms + pseudonym mapping + fractures index + 6 UI components + 2 pipeline scripts)

Phase 0 actual vs estimate: Estimated 50 min / 75k tokens. Actual ~60 min / ~80k tokens (+20% due to BFS bug diagnosis and YAML quoting fix). Within acceptable variance.

Key cost driver: Multiple rounds of atom sampling and verification (10 spot-checks) consumed ~20k tokens but were essential for S4 confidence.